Cavendish Analytics Ltd is an 85-person data analytics firm headquartered in the City of London. Founded in 2019, the company builds proprietary analytics platforms used by twelve mid-tier UK financial institutions to monitor portfolio risk, regulatory exposure, and market signals in near-real time. The engineering organisation of fourteen has grown rapidly from a two-person founding team, accumulating infrastructure debt with each new hire. By the time this engagement was commissioned, six separate production incidents in eighteen months had been traced to the same set of structural gaps across the Kubernetes platform.

Cavendish distinguishes itself through a data-first product philosophy — every client dashboard is updated in near-real time from a PostgreSQL backend that processes over forty thousand events per day. The reliability of that pipeline is not a technical concern; it is a commercial one. Downtime or data loss directly affects the financial decisions of twelve institutional clients.

The CTO commissioned a full platform re-architecture as a prerequisite for the company's Series B due diligence, with a single instruction to the engineering team: build it the way a fintech with a proper engineering function would build it.

2. Business Challenge

Despite its market success, Cavendish reached a critical inflection point. The infrastructure that had carried the company from zero to twelve clients was no longer fit for purpose at scale. Six incidents in eighteen months told the same story from six different angles.

Context and Dynamics

An IAM access key with S3FullAccess permissions was committed to a GitHub repository in a values file. It sat there, undetected, for four months before a routine security scan surfaced it. The key had been created because the team had no pattern for giving Kubernetes Pods AWS permissions without credentials. When the engineer who provisioned the original EKS cluster left the company, the cluster configuration left with him — three days were spent reconstructing what should have been a single terraform apply. Staging and production environments were maintained as separate directories of YAML files. Nobody could say with confidence which differences between them were intentional. The Analytics API fell over every quarter during end-of-quarter reporting runs because no autoscaling policy existed and manual scaling took nearly an hour. A penetration test found that a compromised front-end Pod had unrestricted TCP access to the PostgreSQL database. There was no backup procedure, no documented restore process, and no observability — the first signal of every incident was a client support ticket.

Obstacles and Pain Points

The root cause of every incident was the same: no infrastructure as code, no secrets management pattern, no environment parity, no observability, and no network segmentation. Each problem had accumulated independently over two years of fast growth. The compounding effect was a platform that engineers were afraid to touch and that clients were beginning to distrust.

3. Rationale for the Project

Production-grade Kubernetes platform engineering is the foundational skill of modern cloud infrastructure. It represents the difference between a team that deploys software and a team that operates software reliably at scale. In a financial services context — where Cavendish's clients are making portfolio decisions based on the data the platform provides — reliability is not a feature. It is the product.

The five strategic reasons for this re-architecture are:

- Infrastructure reproducibility: Every resource must be declarable in code and reproducible from scratch. A cluster that exists only in one engineer's memory is a single point of failure.

- Credential elimination: IAM access keys in application code are a security liability that compounds over time. IRSA eliminates the credential entirely rather than managing it more carefully.

- Environment parity: Helm templating with per-environment values files guarantees structural consistency between staging and production. Drift that accumulates silently in duplicated YAML files cannot recur.

- Observability before incidents: postgres-exporter database metrics, Prometheus alerting, and Grafana dashboards mean the engineering team knows about degradation before clients do.

- Tested disaster recovery: A backup that has never been restored is not a backup. The DR procedure must be executed, timed, and documented before it is needed.

4. Project Objectives

The goal of this project is to build a production-grade AWS EKS platform for Cavendish Analytics that addresses every root cause from the eighteen-month incident history and that a real engineering team could inherit, operate, and hand to a Series B due diligence auditor.

- Phase 0: Deploy Nginx Ingress Controller, cert-manager, and FreeDNS on k3s. Understand reverse proxy operation, TLS lifecycle, and DNS end to end — the manual foundation that makes every EKS automation explainable.

- Objective 1: Provision all AWS infrastructure with Terraform — VPC, EKS cluster, managed node groups, IRSA roles, ECR, S3, Route 53. No resource created via the AWS Console.

- Objective 2: Write a Helm chart with range loop templates deploying all services to isolated cavendish-staging and cavendish-production namespaces via ArgoCD ApplicationSet.

- Objective 3: Implement IRSA for all services requiring AWS permissions. No IAM users, no access keys, no credentials in Git.

- Objective 4: Deploy PostgreSQL as a StatefulSet on EBS with a postgres-exporter sidecar, a pg_dump CronJob to S3, and a tested Velero backup and restore procedure.

- Objective 5: Implement HPA, NetworkPolicy, Pod Security Standards, and namespace-scoped RBAC across both environments.

- Objective 6: Build a kube-prometheus-stack observability layer including database-level metrics, a four-panel Grafana dashboard, and PrometheusRule alert conditions.

- Objective 7: Build GitHub Actions CI and CD pipelines using OIDC authentication to AWS — no static credentials in GitHub Secrets.

2. The Problem

Incident History

Six incidents in eighteen months. Every one traces to the same set of structural gaps. The re-architecture addresses all six.

| When | Incident | Root Cause Gap |
| --- | --- | --- |
| Q2 last year | IAM access key committed to Git. Key had S3FullAccess. Found four months after the commit. | No IRSA — hardcoded AWS credentials |
| Q3 last year | EKS cluster config lost when engineer left. Rebuilding took three days. | No Terraform — Console-provisioned cluster |
| Q3 last year | Staging YAML had 2 replicas, production had 1. Discovered during an incident. | No Helm — 47 YAML files per environment, drift undetected |
| Q4 last year | Analytics API fell over during end-of-quarter spike. Manual scaling took 55 minutes. | No HPA — fixed replica count |
| Q1 last year | PostgreSQL node failed. PVC unavailable 40 minutes. No restore procedure existed. | No backup or DR procedure |
| Q1 last year | Pen test — compromised front-end Pod had unrestricted TCP access to PostgreSQL. | No NetworkPolicy — flat cluster networking |

3. Phase 0 — Reverse Proxy Foundations (3 Days Before Week 1)

Before provisioning the EKS cluster, you will spend three days building the reverse proxy and TLS stack manually on k3s. This is not optional — it is the foundation that makes every EKS automation explainable rather than magical.

Every engineer who deploys to Kubernetes encounters Ingress resources, TLS certificates, and DNS records. On EKS, AWS tooling automates most of this. Engineers who have never done it manually cannot reason about what the automation is hiding, why it exists, or how to debug it when it breaks. Phase 0 closes that gap in three focused days.

|  | The core argument for Phase 0 On Day 1 of Week 1 you will annotate an Ingress with alb.ingress.kubernetes.io/certificate-arn and ACM will provision and attach a TLS certificate automatically. If you have never done this manually you will not understand: what an IngressClass does, what the ACME HTTP-01 challenge actually is, why port 80 must be open during certificate provisioning, or what ExternalDNS is saving you from. Phase 0 answers all of those questions — not through reading, but by doing each step yourself. Every component you build manually has a direct EKS equivalent. The mapping table below makes that relationship explicit. |
| --- | --- |

Phase 0 Schedule

| Day | Focus Area | Task & Deliverable |
| --- | --- | --- |
| Day 1 | k3s + Nginx Ingress + DNS | Install k3s on EC2 with Traefik disabled. Install Nginx Ingress Controller via Helm. Confirm the nginx IngressClass is registered. Register a free subdomain on Afraid DNS (FreeDNS) — api.yourname.mooo.com — pointing to your EC2 public IP. Deploy a placeholder service (hashicorp/http-echo). Write an Ingress resource with a Host() rule and ingressClassName: nginx. Confirm routing: curl http://api.yourname.mooo.com returns a response from inside the cluster. Deliverable: P0-D1 — curl http://api.yourname.mooo.com returns HTTP 200 routed from the container. kubectl get ingress shows Address populated with your EC2 IP. kubectl describe ingress explains every field. |
| Day 2 | cert-manager + Let's Encrypt HTTPS | Install cert-manager via Helm. Create a ClusterIssuer pointing to Let's Encrypt production. Add the cert-manager.io/cluster-issuer annotation and tls block to your Ingress. Open port 80 on your EC2 security group — Let's Encrypt needs it for the HTTP-01 challenge. Watch the challenge complete in real time: kubectl get challenges -n default -w. Confirm the certificate is Ready: kubectl get certificate. Verify HTTPS: curl -I https://api.yourname.mooo.com returns HTTP 200 with no certificate warning. Deliverable: P0-D2 — kubectl get certificate shows Ready: True. curl -I https:// returns 200. Explain to your mentor: what the HTTP-01 challenge is, why port 80 must be open, where the certificate is stored (kubectl get secret), and what cert-manager would do in 89 days. |
| Day 3 | IP restriction + decommission demo | Add the nginx.ingress.kubernetes.io/whitelist-source-range annotation to your Ingress with your office or home IP as a CIDR. Test from a VPN or mobile data — confirm HTTP 403. Test from your allowed IP — confirm HTTP 200. Then: delete the Ingress manifest from your repo and re-apply. Confirm the subdomain returns 404. Restore the manifest and confirm it returns 200. This is the decommission pattern you will use throughout the EKS project. Deliverable: P0-D3 — Non-whitelisted IP returns 403. Delete Ingress → 404. Restore → 200. Timestamped curl output committed to /docs/phase0-demo.txt. Write one paragraph in /docs/ explaining how this Phase 0 stack maps to the EKS equivalent you are about to build. |

Phase 0 to EKS — Component Mapping

After Phase 0, use this table every time you configure an EKS component. Each row shows what you built manually, what EKS does instead, and why doing it manually first matters.

| Phase 0 — Manual (k3s) | EKS Production Equivalent | What Phase 0 Teaches You |
| --- | --- | --- |
| Nginx Ingress Controller + IngressClass | AWS Load Balancer Controller + ALB | What an Ingress controller does — translates Kubernetes Ingress resources into routing rules at the load balancer layer |
| Afraid DNS A record (manual) | ExternalDNS + Route 53 (automated) | DNS must point to your load balancer. Phase 0 shows you the manual step. ExternalDNS automates it by watching Ingress annotations. |
| cert-manager + ClusterIssuer | AWS Certificate Manager (ACM) | Both manage TLS certificate lifecycle. cert-manager shows you the ACME protocol in action. ACM hides all of it — knowing Phase 0 means you know what it is hiding. |
| Let's Encrypt HTTP-01 challenge | ACM internal validation | The challenge proves domain ownership before a certificate is issued. ACM handles this internally. Phase 0 shows you the actual mechanism. |
| TLS Secret in Kubernetes | ACM cert attached to ALB | In Phase 0 the cert is stored as a Kubernetes Secret. On EKS it never touches Kubernetes — attached directly to the ALB. Simpler, but invisible without Phase 0 context. |
| nginx whitelist-source-range annotation | ALB inbound-cidrs annotation | Both restrict by source IP at the reverse proxy layer. Annotation key changes. Concept is identical. |
| Ingress deleted = 404 immediately | Same on EKS — ArgoCD enforces it | Removing an Ingress resource removes the routing rule. Works identically on both platforms. |

4. Project Objectives

Primary Objectives

Phase 0 builds the conceptual foundations. Weeks 1 and 2 build the production platform. By Week 2 Friday you will have built a production-grade AWS EKS infrastructure that a real fintech team could inherit, operate, and hand to an auditor.

- Phase 0: Deploy Nginx Ingress + cert-manager + FreeDNS on k3s. Understand reverse proxy, TLS lifecycle, and DNS end to end.

- Provision all AWS infrastructure with Terraform — VPC, EKS, managed node groups, IRSA roles, ECR, S3, Route 53.

- Write a Helm chart with range loop templates deploying all services to cavendish-staging and cavendish-production namespaces.

- Deploy staging and production via ArgoCD ApplicationSet.

- Implement IRSA for all services requiring AWS permissions — no IAM users, no access keys.

- Mount PostgreSQL credentials from AWS Secrets Manager via the Secrets Store CSI Driver.

- Configure HTTPS via ALB + ACM. ExternalDNS manages Route 53 records automatically.

- Deploy PostgreSQL StatefulSet on EBS with postgres-exporter sidecar for database-level metrics.

- Configure pg_dump CronJob to S3 every 6 hours via IRSA.

- Implement HPA on the Analytics API — load test evidence showing scale from 2 to ≥5 replicas.

- Write NetworkPolicy: default-deny + explicit allow rules for each communication path.

- Enforce Pod Security Standards (restricted) on both namespaces.

- Implement RBAC: named ServiceAccount, Role, RoleBinding for every Pod.

- Install kube-prometheus-stack — ServiceMonitors including postgres-exporter.

- Build a Grafana dashboard with four panels including PostgreSQL active connections.

- Write PrometheusRule alerts for API error rate and database connection saturation.

- Install Velero with S3 backend — BackupSchedule configured. Tested full restore from deleted namespace.

- Build GitHub Actions CI (helm lint + ECR push) and CD (helm upgrade --atomic via OIDC).

|  | Why Phase 0 + EKS puts you in the top 1% Most Kubernetes engineers know either the managed cloud path (EKS, GKE, AKS) or the manual path (k3s, kubeadm). Very few know both — and fewer still can explain what the managed path is automating. After this project you can explain to an interviewer: what an ACME HTTP-01 challenge is and why ACM hides it, why ExternalDNS exists and what DNS propagation means in practice, why the Cluster Autoscaler will not evict the postgres-0 Pod, and why IRSA is architecturally better than a node instance profile. These are the answers that distinguish candidates in senior Kubernetes interviews. |
| --- | --- |

5. New Concepts in This Project

Phase 0 Concepts — Built Manually, Then Automated

The following concepts are introduced in Phase 0 and then automated by EKS in Weeks 1 and 2. Understanding the manual version is what makes the automated version explainable.

- Nginx Ingress Controller: watches for Ingress resources, configures Nginx routing rules. On EKS replaced by the AWS Load Balancer Controller which provisions actual ALBs.

- IngressClass: tells the cluster which controller handles a given Ingress. nginx in Phase 0, alb on EKS.

- cert-manager + ClusterIssuer: automates TLS certificate provisioning from Let's Encrypt via the ACME protocol. On EKS replaced by ACM which manages certificates entirely within AWS.

- HTTP-01 ACME challenge: Let's Encrypt serves a token at /.well-known/acme-challenge/{token} to prove domain ownership. Port 80 must be open. cert-manager creates a temporary Ingress rule to serve the token automatically.

- FreeDNS A record: maps a hostname to an IP address. In Phase 0 you do this manually. On EKS ExternalDNS watches Ingress annotations and calls the Route 53 API to create records automatically.

- Decommission pattern: deleting an Ingress resource removes the routing rule. The subdomain returns 404. DNS record is separate — removing the Ingress is sufficient to make a service unreachable.

EKS Production Concepts — Introduced in Weeks 1 and 2

These concepts build on Phase 0. Each one either automates something you did manually or adds a production capability that Phase 0 did not cover.

- Terraform + AWS provider: declares all AWS infrastructure as code. terraform plan shows changes before apply. State in S3 with DynamoDB locking.

- IRSA (IAM Roles for Service Accounts): Pod-level AWS permissions via EKS OIDC federation. No access keys. Short-lived STS credentials injected automatically.

- AWS Secrets Manager + Secrets Store CSI Driver: mounts secrets from Secrets Manager into Pods. Uses IRSA for authentication — no credentials in the SecretProviderClass.

- AWS Load Balancer Controller: provisions ALBs from Kubernetes Ingress resources. Registers Pod IPs directly into target groups.

- ACM: AWS-managed TLS certificates. Attached to ALB, renewed automatically, never stored as a Kubernetes Secret.

- ExternalDNS: watches Ingress annotations, creates Route 53 records. Automated equivalent of Phase 0 Day 1 DNS manual step.

- ArgoCD ApplicationSet: generates multiple Applications from one template. Add an environment by adding one line to the generators list.

- postgres-exporter sidecar: connects to PostgreSQL from inside the StatefulSet Pod and exposes pg_stat_activity, pg_database_size_bytes, and other internal metrics to Prometheus.

- Velero: backs up Kubernetes resources to S3. Restores full namespace state from backup.

- GitHub Actions OIDC to AWS: no static credentials in GitHub Secrets. The workflow gets short-lived STS credentials via OIDC federation — same principle as IRSA for Pods.

AWS and Kubernetes Resources in This Project

| Resource / Service | Role in This Project | Status |
| --- | --- | --- |
| EKS Cluster | Managed Kubernetes control plane — AWS manages etcd, API server, scheduler | NEW this project |
| Managed Node Group | EC2 instances registered as worker nodes — auto-scaling via ASG | NEW this project |
| IRSA | Pod-level AWS permissions without access keys — the production AWS secrets pattern | NEW this project |
| AWS Secrets Manager + CSI Driver | Mounts secrets from Secrets Manager into Pods as env vars — no SealedSecrets needed on EKS | NEW this project |
| ECR | Private container registry — scanned for CVEs on every push | NEW this project |
| AWS Load Balancer Controller | Provisions ALB from Kubernetes Ingress resources (Phase 0: Nginx Ingress) | NEW this project |
| EBS CSI Driver | Provisions EBS volumes for PVCs (Phase 0: local-path StorageClass) | NEW this project |
| ACM | TLS certificates provisioned and renewed by AWS — no cert-manager (Phase 0: cert-manager) | NEW this project |
| Route 53 + ExternalDNS | DNS managed automatically from Ingress annotations (Phase 0: manual Afraid DNS) | NEW this project |
| Cluster Autoscaler | Scales node group up/down based on pending Pods | NEW this project |
| Helm Chart + ArgoCD ApplicationSet | Packages all resources, deploys to staging and production | NEW this project |
| HorizontalPodAutoscaler | Scales Analytics API on CPU — min 2, max 10 | NEW this project |
| NetworkPolicy | Default-deny + explicit allow rules per namespace | NEW this project |
| Prometheus + postgres-exporter | Scrapes app and database metrics — DB-level metrics are the differentiator | NEW this project |
| Grafana + PrometheusRule | Four-panel dashboard + alert rules for API error rate and DB connections | NEW this project |
| Velero + S3 | Cluster resource backup — tested restore from scratch | NEW this project |
| pg_dump CronJob → S3 | Database backup with point-in-time restore capability | NEW this project |
| RBAC (SA + Role + RoleBinding) | Minimum-privilege service accounts for every Pod | NEW this project |
| Pod Security Standards | Restricted profile — non-root, read-only FS, dropped capabilities | NEW this project |
| GitHub Actions (CI + CD) | helm lint → ECR push → helm upgrade via OIDC on merge to main | NEW this project |
| StatefulSet | PostgreSQL with stable identity — Phase 0 foundation carries forward | Existing knowledge |
| PersistentVolumeClaim | Durable storage — now backed by EBS via CSI driver | Existing knowledge |
| ArgoCD | GitOps control — now with ApplicationSet for multi-environment | Existing knowledge |
| Nginx Ingress / cert-manager | Built in Phase 0 — now replaced by ALB Controller + ACM on EKS | Phase 0 foundation |

6. What You Will Build

Deliverables

Seventeen deliverables — three from Phase 0 and fourteen from the EKS project. Phase 0 deliverables are verified on the morning of Week 1 Monday before the Terraform work begins.

| Ref | Deliverable | Verification |
| --- | --- | --- |
| P0-D1 | Nginx Ingress routing HTTP | curl http://yourname.mooo.com returns HTTP 200 routed from inside the cluster. kubectl get ingress shows Address populated with EC2 IP. |
| P0-D2 | HTTPS with cert-manager | kubectl get certificate shows Ready: True. curl -I https://yourname.mooo.com returns HTTP 200 with no cert warning. |
| P0-D3 | IP restriction + decommission | curl from non-whitelisted IP returns HTTP 403. Delete Ingress → 404. Restore Ingress → 200. |
| D1 | EKS cluster provisioned by Terraform | terraform show confirms all resources. kubectl get nodes shows Ready node. No Console-created resources. |
| D2 | Helm deploys to staging and production | helm list -A shows both releases deployed. All Pods Running in both namespaces. |
| D3 | HTTPS on all subdomains via ALB + ACM | curl -I https://api.cavendish.yourdomain.com returns HTTP 200. ACM certificate shows Issued. No cert-manager in cluster. |
| D4 | IRSA — no access keys anywhere | kubectl exec into api Pod → aws sts get-caller-identity shows IRSA role ARN. No AWS_ACCESS_KEY_ID anywhere. |
| D5 | Secrets Manager + CSI Driver | env ¦ grep DB_PASSWORD inside Pod shows value from Secrets Manager. No plaintext Secret in Git. |
| D6 | HPA with load test evidence | HPA scales from 2 to ≥5 replicas under k6 load. kubectl get hpa -w output committed to /docs/. |
| D7 | NetworkPolicy enforced | Dashboard Pod → curl analytics-api: refused. Webhook Pod → curl analytics-api: 200. |
| D8 | Prometheus + postgres-exporter scraping | All targets UP including pg_cavendish. pg_stat_activity_count visible in Prometheus. |
| D9 | Grafana four-panel dashboard | Request rate, CPU, HPA replicas, PostgreSQL active connections — all live. JSON exported. |
| D10 | Alert fires and resolves | PrometheusRule deployed. Alert fires and notification received. Clears after condition resolved. |
| D11 | GitHub Actions pipeline deploys | Push a change → ci.yml passes → deploy.yml runs helm upgrade → kubectl describe shows pipeline revision. |
| D12 | Disaster recovery tested | Namespace deleted. Velero restore + pg_dump restore. All Pods Running, data verified. Time documented. |
| D13 | RBAC — no default ServiceAccount | No Pod shows serviceAccountName: default. Every Pod has a named SA with Role and RoleBinding. |
| D14 | Pod Security Standards enforced | Namespace shows restricted label. Privileged Pod deployment rejected by admission controller. |

7. Repository and File Structure

Your repository contains the complete EKS project. Phase 0 work lives in a separate /phase0/ directory that you commit as documentation — the k3s manifests, your FreeDNS screenshots, and the comparison write-up.

| cavendish-analytics-eks/ |  |
| --- | --- |
| ├── app/ | FastAPI Analytics API |
| ├── chart/ |  |
| │ ├── Chart.yaml |  |
| │ ├── values.yaml | Base defaults |
| │ ├── values.staging.yaml | Staging overrides |
| │ ├── values.production.yaml | Production — HPA + monitoring enabled |
| │ └── templates/ |  |
| │ ├── deployment.yaml | Range loop — all services |
| │ ├── service.yaml |  |
| │ ├── ingress.yaml | ALB + ACM + ExternalDNS annotations |
| │ ├── serviceaccount.yaml | IRSA annotation per service |
| │ ├── role.yaml + rolebinding.yaml | Minimum-privilege RBAC |
| │ ├── hpa.yaml | Conditional on values.hpa.enabled |
| │ ├── networkpolicy.yaml | Default-deny + 4 allow rules |
| │ ├── statefulset.yaml | PostgreSQL + postgres-exporter sidecar |
| │ ├── cronjob.yaml | pg_dump → S3 every 6 hours via IRSA |
| │ ├── servicemonitor.yaml | Prometheus scrape config |
| │ └── prometheusrule.yaml | API error rate + DB connection alerts |
| ├── terraform/ |  |
| │ ├── main.tf | VPC, EKS, ECR, S3 |
| │ ├── irsa.tf | 5 IRSA roles + GitHub OIDC |
| │ └── variables.tf / outputs.tf |  |
| ├── argocd/ |  |
| │ └── applicationset.yaml | Generates staging + production Applications |
| ├── monitoring/ | Prometheus values + Grafana dashboard JSON |
| ├── velero/ | BackupSchedule — daily 02:00 UTC |
| ├── .github/workflows/ | ci.yml + deploy.yml |
| └── docs/ | Architecture, cost guide, DR results, runbook |

11. Industry Job Roles

UK salary ranges based on 2024 market data across London and hybrid positions.

| Job Title | UK Salary Range | Key Skills This Project Covers | Certifications |
| --- | --- | --- | --- |
| DevOps Engineer | £60,000 – £90,000 | EKS, Helm, Terraform, GitHub Actions, Prometheus/Grafana | CKA, AWS DVA, Terraform |
| Platform Engineer | £70,000 – £100,000 | EKS, IRSA, ApplicationSet, RBAC, NetworkPolicy, IaC | CKA, CKS, AWS SAP |
| Site Reliability Engineer | £75,000 – £105,000 | Observability, postgres-exporter, HPA, DR, AlertManager | CKA, AWS SAP |
| Cloud Infrastructure Engineer | £65,000 – £95,000 | Terraform, VPC, EKS, IAM, S3, ECR, ACM, Route 53 | AWS SAA, Terraform Associate |
| Kubernetes / EKS Engineer | £70,000 – £100,000 | EKS add-ons, IRSA, CSI drivers, ALB Controller, Autoscaler | CKA, CKS, AWS SAA |
| DevSecOps Engineer | £70,000 – £100,000 | IRSA, RBAC, NetworkPolicy, PSS, Secrets Manager, ECR scanning | CKA, CKS, AWS Security |
| Staff / Lead Platform Engineer | £95,000 – £140,000 | Architecture, Terraform modules, multi-env GitOps, DR strategy | CKA, CKS, AWS SAP |

12. Certifications

Phase 0 plus the EKS project covers the practical content of six industry certifications. CKA is the highest-priority starting point.

| Certification | Body | Covers | Relevance |
| --- | --- | --- | --- |
| Certified Kubernetes Administrator (CKA) | CNCF | Cluster admin, RBAC, NetworkPolicy, storage, workloads, Helm | Every concept in this project is CKA exam scope |
| Certified Kubernetes Security Specialist (CKS) | CNCF | IRSA, RBAC, NetworkPolicy, PSS, secrets management | IRSA, NetworkPolicy, PSS, RBAC all covered |
| AWS Certified DevOps Engineer Professional | AWS | EKS, CodePipeline, CloudFormation, monitoring, DR | EKS, IAM, S3, ECR, CloudWatch all covered |
| AWS Certified Solutions Architect Associate | AWS | VPC, EC2, EKS, IAM, S3, Route 53, ACM, ALB | Terraform provisions all of these |
| HashiCorp Terraform Associate | HashiCorp | IaC, providers, modules, state, workspaces | Entire infrastructure written in Terraform |
| Prometheus Certified Associate (PCA) | CNCF | PromQL, alerting, ServiceMonitors, Grafana, postgres-exporter | Prometheus stack with postgres-exporter built here |

Company Name

Cavendish Limited

Industry

Technology

Duration

2 Weeks

Start Date

Jun 02, 2026

Internship Type

Remote

Internship Level